## Slide 1: Test Status reporting

## Slide 2: Contents of Test Status Reporting
Introduction
Target audience for Status Reporting
Why Status Reporting?
Status Reporting Guidelines
Metrics Based Status Reporting – Standard Chartered Bank example

## Slide 3: Introduction
Test Status Reporting is a formalized reporting on the status of the project from a testing point of view. This report contains quantitative information about the project.
Test Status Reporting is the component that informs key project stakeholders of the critical aspects of the project's status. Periodic status reporting prevents surprises to project sponsors and stakeholders.

## Slide 4: Target audience for Status Reporting
Test Status Reports will be used by the Project Manager to understand and communicate the status of the project, which then becomes very useful in terms of tracking progress and the quality of the application/product.
Target audience :
Customer
Test Team
Management
Any other key stakeholders

## Slide 5: Why Status Reporting?
The purpose of a Test Status Report is to provide an ongoing status of the project, which becomes very useful in terms of tracking progress, evaluation and review.
Each status report from the team to the intended audience acts as a source of information which enables then to make timely decisions.
Some of the typical questions management asks are
Is the test cycle execution happening as planned?
What percentage of test execution is completed till date?
No. of Open Defects as on date
How many more test cycles would be needed before we can release?
When can we make a release?
So it’s a challenge to provide the right kind of data that will help management determine the quality of the application under test and progress of the project.

## Slide 6: Status Reporting Guidelines
A good status report should effectively communicate the relevant information to the target audience. The structure of the document should be tailored to fit the stakeholder needs.
A brief description/contents of a typical test status report is presented below.
Project Name – The project name that you are reporting status for.
Duration – <The reporting period> From and To Date
Report by – <Owner / Author of the Report> Test Lead/Test Manager prepares this document
Report to – Target Audience.
Planned Activities/Tasks – List of planned activities/tasks and owners for the same for the reporting period
Activities/Tasks Accomplished in the Reporting Period – Activities performed after last reporting date.
Project Milestones Reached – Important milestones from a testing point of view with current status.

## Slide 7: Status Reporting Guidelines
Activities/Tasks not Accomplished/missed – Activities not performed as per plan
Planned Activities for the next Reporting Period – Activities/Tasks for the current reporting period
Test Project Execution Details : # Pass , # Fail , # Blocked , # Not Executed
Test Summary : Test Coverage details
Defect Status : Details of # defects / severity wise
Status of Defect Re-testing
Issues – The problems faced during test lifecycle which affects the planned test activity listed according to their criticality. (For example: environment problems, blocking factors that prevent the progress of testing, unscheduled releases, unavailability of planned resources etc)
Unresolved Issues – Issues from previous reporting period that has not been addressed
Risks – Providing the stake holder note of important risks that might affect the testing schedule
Environment Downtime Tracking: Report # hours lost due to server down or any other environment issues faced during test execution